Professional Development

My goal for the professional development task is to create a personal website that consists of my curriculum vitae and projects. I chose this task not only to solidify my HTML and CSS skills but also have a medium to display my work and have a link to share when looking for future employment. I will consider this task a success if I have a shareable link to a fully functional website that displays my CV and projects. I have some HTML and CSS knowledge but I will use the following resources to ensure that I don’t get stuck: <http://jmcglone.com/guides/github-pages/> and <https://medium.com/@svinkle/publish-and-share-your-own-website-for-free-with-github-2eff049a1cb5>. I will use Git-Hub to host my website.

This is the timeline I wish to follow:

|  |  |
| --- | --- |
| Date | Things to do |
| Week 1 (1st – 7th Feb) | * Understand how I can use my Git-Hub to host the website * Plan a sketch of how I want my website to look * Go through some available CSS styling and pick a design I like |
| Week 2 (8th – 15th Feb) | * Create short write ups for my projects * Finalise the content for my CV |
| Week 3 (16th – 23rd Feb) | * Start creating the website using HTML |
| Week 4 (23rd – 28th Feb) | * Finish up the website |
| Week 5 (1st – 7th Mar) | * Buffer week to cover up tasks from previous weeks |
| Week 6 (8th – 15th Mar) | * Send the website to friends and mentors for feedback |
| Week 3 (16th – 23rd Mar) | * Implement the feedback received and submit the final result! |

I really wish this project ends up being a showcase for all my projects and thoughts. Ultimately, I hope I can use this website as a way for future employers and or people on the internet to get to know about me.